Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4574 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Access Control Setup | USN-1 | As an administrator, I can define the record field used for access control. | 2 | High | Project Team |
| Sprint-1 | Access Control Setup | USN-2 | As an administrator, I can configure permitted field values for users or roles. | 3 | High | Project Team |
| Sprint-1 | Script-Controlled ACL | USN-3 | As an administrator, I can create a scripted ACL condition for record access. | 5 | High | Project Team |
| Sprint-1 | Script-Controlled ACL | USN-4 | As a user, I can access a record when the configured field value matches my permission. | 3 | High | Project Team |
| Sprint-2 | Access Validation | USN-5 | As a user, I am denied access when the record field value does not satisfy the ACL condition. | 3 | High | Project Team |
| Sprint-2 | Testing & Audit | USN-6 | As an administrator, I can test allowed and denied field-value scenarios. | 3 | Medium | Project Team |
| Sprint-2 | Testing & Audit | USN-7 | As an administrator, I can review access decisions for troubleshooting and audit. | 2 | Medium | Project Team |
| Sprint-2 | Maintenance & Demo | USN-8 | As an administrator, I can update field-based access rules when requirements change. | 3 | Medium | Project Team |
| Sprint-2 | Maintenance & Demo | USN-9 | As a project owner, I can verify the solution through documentation and demonstration. | 2 | Low | Project Team |

Story Point Scale

1 – Very Easy task     2 – Normal task     3 – Moderate task     5 – Difficult task

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 19 | 1 Day | 29 Sep 2026 | 29 Sep 2026 | 19 | 29 Sep 2026 |
| Sprint-2 | 18 | 1 Day | 30 Sep 2026 | 30 Sep 2026 | 18 | 30 Sep 2026 |

Velocity:

The planned team velocity is calculated from the total story points completed across the two sprints.

Average Velocity = Total Story Points / Number of Sprints = 37 / 2 = 18.5 Story Points per Sprint

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It can be used to track remaining story points during the sprint schedule.

Sprint Planning – Story Point Summary

Project: Script-Controlled ACL – Restrict Record Access Based on Field Value

| Sprint | Epic | Story | Task | Story Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | Access Control Setup | USN-1 | Define record field for access control | 2 |
| Sprint-1 | Access Control Setup | USN-2 | Configure permitted field values | 3 |
| Sprint-1 | Script-Controlled ACL | USN-3 | Create scripted ACL condition | 5 |
| Sprint-1 | Script-Controlled ACL | USN-4 | Allow access when field value matches | 3 |
| Sprint-1 |  |  |  |  |
| Sprint-1 Total |  |  |  | 13 |
| Sprint-2 | Access Validation | USN-5 | Deny access when field value does not match | 3 |
| Sprint-2 | Testing & Audit | USN-6 | Test allowed and denied scenarios | 3 |
| Sprint-2 | Testing & Audit | USN-7 | Review access decisions for audit | 2 |
| Sprint-2 | Maintenance & Demo | USN-8 | Update field-based access rules | 3 |
| Sprint-2 | Maintenance & Demo | USN-9 | Verify documentation and demonstration | 2 |
| Sprint-2 Total |  |  |  | 13 |

Story Point Calculation

Sprint 1 story points = 2 + 3 + 5 + 3 = 13

Sprint 2 story points = 3 + 3 + 2 + 3 + 2 = 13

Total planned story points = 13 + 13 = 26

Velocity

Velocity = Total completed story points / Number of sprints

Velocity = 26 / 2 = 13 Story Points per Sprint

The planned team velocity is 13 Story Points per Sprint.

Sprint Completion Criteria

• ACL conditions evaluate the configured field value at the time of the request.

• Authorized users receive the requested record when the rule condition is satisfied.

• Unauthorized users are blocked without exposing protected record information.

• Scripts and ACL conditions remain testable, maintainable and auditable.

References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Project Planning Notes

The sprint schedule is structured around the field-value ACL implementation: configuration, scripted access evaluation, validation, auditing, maintenance and demonstration.

Story points use the requested Fibonacci-style scale of 1, 2, 3 and 5. The planned backlog contains 26 story points across two sprints.

Team Member: KAVIYA N

Team Member: ALJASIRA R

Team Leader: LOGESHWARI K T

Team Size: 3

Team ID: SWTID-2026-4574

Project: Script-Controlled ACL – Restrict Record Access Based on Field Value