Acceptance Testing

UAT Execution & Report Submission

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4574 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 4 Marks |
| Team Size | 3 |
| Team Leader | LOGESHWARI K T |
| Team Member | ALJASIRA R |
| Team Member | KAVIYA N |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) coverage and defect status for the Script-Controlled ACL solution. The project restricts record access according to a configured field value and ensures that unauthorized users cannot view restricted records.

2. Defect Analysis

This report shows the current defect status by severity and resolution category identified during UAT execution.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 1 | 0 | 1 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 1 | 1 | 0 | 2 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 1 | 2 | 0 | 3 |

3. Test Case Analysis

This report shows the number of ACL test cases that were passed, failed, or not tested during UAT.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| ACL Configuration | 2 | 0 | 0 | 2 |
| Authorized Record Access | 2 | 0 | 0 | 2 |
| Unauthorized Record Access | 2 | 0 | 0 | 2 |
| Field Value Evaluation | 2 | 0 | 0 | 2 |
| Record/List Access Validation | 1 | 0 | 0 | 1 |
| Security & Data Protection | 1 | 0 | 0 | 1 |
| Total | 10 | 0 | 0 | 10 |

4. UAT Execution Summary

The Script-Controlled ACL was tested using authorized and unauthorized access scenarios. The test coverage focuses on whether the ACL correctly evaluates the configured field value at the time of the request and blocks access when the condition is not satisfied.

| Test Area | Test Cases | Result | Remarks |
| --- | --- | --- | --- |
| ACL Configuration | TC-001, TC-005 | Pass | ACL and script configuration verified. |
| Allowed Field Value | TC-001, TC-003 | Pass | Authorized records are accessible. |
| Restricted Field Value | TC-002, TC-004 | Pass | Unauthorized records are blocked. |
| Data Protection | TC-006 | Pass | Restricted record information is not exposed. |

5. UAT Result

Overall UAT Result: PASS

All planned ACL scenarios are covered in the UAT report. The solution is expected to allow access when the configured field value satisfies the rule and deny access when the value does not satisfy the rule.

6. Open Issues / Defects

No critical open defects identified during the documented UAT execution. Any future defect should be recorded with severity, reproduction steps, status, and corrective action.

7. Sign-off

Tester Name: __________________________________________

Project Manager: ______________________________________

Product Owner: ________________________________________

Date: __________________    Signature: __________________

8. Notes

• Both positive and negative access scenarios should be included during final UAT execution.

• The ACL must evaluate the configured field value at the time of the access request.

• Unauthorized users should be blocked without exposing restricted record information.

• Obtain the required project sign-off before production deployment.